HIAWATHA WATER BOARD

## REGULAR MEETING

# OCTOBER 16, 2012

Meeting was called to order at 6:30 PM by Chairperson Pat White in Conference Room B at 101 Emmons St. Members present were Patrick White, Gary Casady, Beverly Daws, Troy Andersen, and Charlie Fridal. Also present was Water Superintendent Carl Ransford, Engineer Loren Leach, and Water Clerk II Sara Ries.  Roll was called.

Charlie Fridal moved the approval of the agenda. Troy Andersen seconded.  Motion Carried.

Charlie Fridal moved the approval of the consent agenda: September 2012 meeting minutes, financial report, and bills. Bev Daws seconded. Motion Carried.

BUSINESS:

Discussion Possible Action, Reimbursement to the City for the Water Main Replacement at the Intersection of Boyson Rd. and Robins Rd.

The City will be installing signalization and turning lanes at the intersection of Boyson Rd and Robins Rd.  While the street is being torn up this would be a good time to update the water mains in the area.  Ransford said the water main in this area was installed in the 1970’s.  The engineers estimate to replace the water main is $38,000. 00.

The Water Board approved the resolution with one change.  The last paragraph stated the engineer’s estimate of $38,000.00 and Gary Casady wanted this to be reworded.  The change was made as follows:  that said reimbursement of the actual cost to the City of Hiawatha instead of that said reimbursement of the engineering estimate of $38,000.00 to the City of Hiawatha. This way if the estimate was less or more then the engineer’s estimate the resolution would not be misleading.

Charlie Fridal made a motion to pass Resolution 24-12 Reimbursement to the City for Water Main Replacement at the Intersection of Robins Rd and Boyson Rd. with said changes to the last paragraph. Gary Casady seconded the motion.

Roll call vote:

AYES: Gary Casady, Troy Andersen, Charlie Fridal, Patrick White, Bev Daws

NAYS: None

ABSENT:  None

Resolution 24-12 Approved

Consider Resolution Approving the Site Plan for IWireless to install Fiber Optics

IWireless wants to update their existing telephone cable by adding fiber optics at the Robins Rd water tower.  The current contract between the Water Department and IWireless allows for additional and updated equipment, but IWireless requires the landowner to sign a site plan for approval.

Troy Andersen made a motion to pass Resolution 25-12 Approving IWireless Site Plan to Install a Fiber Optics Line at the Robins Road Water Tower. Charlie Fridal seconded the motion.

Roll call vote:

AYES: Bev Daws, Charlie Fridal, Troy Andersen, Gary Casady, Pat White

NAYS: None

ABSENT:  None

Resolution 24-12 Approved

Superintendent’s Report

Power is set to be disconnected at Well #5 on Wednesday Oct. 17th and the pump is set to be pulled by Northway Well & Pump on Oct. 23rd.  Once this is done the Water Department can move forward and continue taking down the building.

The Robins Rd Water Tower has been sandblasted and primed.  The Utility Services crew is finished with the sandblaster and will move forward to painting the tower. The first coat of paint has been applied in the wet area of the bowl.  The Hiawatha logo will be updated and realigned for better viewing.

The outside Water employees have been working on dirt work and reseeding of N. Center Point Rd.  The Mayor asked if the Water Department would be able to help out the City and Park employees so the project could be completed quickly.

The Well #10 site has been approved by IDNR.

Charlie Fridal moved to adjourn the meeting at 7:30pm.  Troy Andersen seconded.  Motion carried.

__________________________

Chairperson, Patrick White

ATTEST:

_____________________

Sara Ries, Water Clerk II