HIAWATHA WATER BOARD

## REGULAR MEETING

## JULY 20, 2021

Meeting was called to order at 5:30 PM by Chairperson Carl Ransford in the Council Chambers. Member’s present were Troy Andersen, Patrick White, Robert Rampulla and Ruth Hospodarsky. Also present was Council Liaison Steve Dodson and Water Clerk II Sara Ries. Roll was called.

Troy Andersen moved the approval of the agenda. Patrick White seconded. Motion Carried.

Robert Rampulla moved the approval of the consent agenda: June regular meeting minutes, May and June financial reports and July bills. Ruth Hospodarsky seconded. Motion Carried.

BUSINESS:

Resolution Partial Payment #6 for Booster Station Improvements.

Boomerang is still working on the project with about 96% completed. Pay estimate #6 is for the amount of $349,969.26.

Troy Andersen made a motion to pass Resolution 18-2021 Approving Partial Payment #6 for Booster Station Improvements. Robert Rampulla seconded the motion. Motion was carried. Roll was called.

AYES: Ruth Hospodarsky, Troy Andersen, Robert Rampulla, Carl Ransford, Patrick White

ABSENT:

Resolution 18-2021 Approved

Resolution Authorizing Change Order #1 for 1.0 MG Ground Storage Tank Improvements.

This resolution extends the completion date of the project out to June 4, 2021.

Patrick White made a motion to pass Resolution 19-2021 Authorizing Change Order #1 for 1.0 MG Ground Storage Tank Improvements. Ruth Hospodarsky seconded the motion. Motion was carried. Roll was called.

AYES: Robert Rampulla, Carl Ransford, Patrick White, Ruth Hospodarsky, Troy Andersen

ABSENT:

Resolution 19-2021 Approved

Resolution Authorizing Partial Pay Estimate #7 for 1.0 MG Ground Storage Tank Improvements.

Final payment to DN Tanks in the amount of $10,268.17 to complete the 1.0 MG Ground Storage Tank portion of the project.

Robert Rampulla made a motion to pass Resolution 20-2021 Authorizing Partial Pay Estimate #7 for 1.0 MG Ground Storage Tank Improvements. Troy Andersen seconded the motion. Motion was carried. Roll was called.

AYES: Patrick White, Carl Ransford, Robert Rampulla, Troy Andersen, Ruth Hospodarsky

ABSENT:

Resolution 20-2021 Approved

Resolution for Certification of Completion of the 1.0 MG Ground Storage Tank Improvements

Accepting the certificate of completion will start the 31-day period for the release of retainage.

Ruth Hospodarsky made a motion to pass Resolution 21-2021 Certification of Completion of the 1.0 MG Ground Storage Tank Improvements. Robert Rampulla seconded the motion. Motion was carried. Roll was called.

AYES: Ruth Hospodarsky, Troy Andersen, Carl Ransford, Patrick White, Robert Rampulla

ABSENT:

Resolution 21-2021 Approved

Resolution Authorizing Final Pay Estimate #8 for 1.0 MG Ground Storage Tank Improvements

This final payment of the retainage for $65,470.00 will be made 31 days from the approval of the Certification of Completion.

Troy Andersen made a motion to pass Resolution 22-2021 Authorizing Final Pay Estimate #8 for 1.0 MG Ground Storage Tank Improvements. Ruth Hospodarsky seconded the motion. Motion was carried. Roll was called.

AYES: Carl Ransford, Robert Rampulla, Troy Andersen, Ruth Hospodarsky, Patrick White

ABSENT:

Resolution 22-2021 Approved

Superintendent’s Report

Marty was unable to attend this meeting. The Superintendents report went over the above resolutions.

The 1.0 MG Storage Tank portion of the project is now complete. The Booster Station portion is almost complete as well with only 96% left, which is, the retainage fee. We are pumping water on a daily basis. The pump is turned on every morning and off every evening until we can get the communications portion working. Pinnacle is currently working on the communications.

The report also included information about the installation of 8” certi-lock pipe we have on hand to be installed at the Turtle Creek Park located south of Well #10 for a future wellsite. Marty is hoping for a minimal fee for this project as the City will already have a contractor working. We should be able to pay for labor only as we already have the materials.

Robert Rampulla moved to adjourn the meeting at 6:00pm. Patrick White seconded. Motion carried.

___________________________

Chairperson, Carl Ransford

ATTEST:

______________________

Sara Ries, Water Clerk II